Pricing Proposal

Option 1 – Essential MVP

Designed to get the platform operational with core recruitment and training features.

# Includes

- Marketing website

- Authentication

- Talent Portal

- Recruiter Portal

- Admin Dashboard

- Basic Trainer Portal

- Payment integration

- Candidate management

- Placement requests

- Email notifications

- Deployment

# Excludes

- Advanced analytics

- Certificates

- Video learning

- SMS

- API integrations beyond payments

- Mobile app

Price: ₦1,800,000

Estimated duration: 14–18 weeks

# Option 2 – Professional (Recommended)

Everything in the MVP plus:

- Complete LMS

- Assignments

- Assessments

- Attendance tracking

- Certificates

- Advanced reporting

- Audit logs

- Recruiter subscriptions

- Notification center

- Candidate grading

- Blog & events CMS

- Cloud storage

- Enhanced security

- Backup strategy

Price: ₦4,500,000

Estimated duration: 20–26 weeks

# Option 3 – Enterprise

Everything above plus:

- Multi-organization support

- HR analytics

- Interview scheduling

- Email automation

- SMS integration

- AI candidate matching (future-ready)

- API integrations

- Advanced dashboards

- Performance optimization

- Scalability for thousands of users

Price: ₦6,500,000 – ₦8,500,000

Estimated duration: 6–9 months

# Suggested Payment Plan

A milestone-based payment schedule protects both you and the client.

| Milestone | Percentage |
| --- | --- |
| Project commencement | 30% |
| UI/UX approval | 15% |

Authentication & website completed 	15%

Talent & Recruiter modules completed 15%

Trainer & Admin modules completed 	15%

Final testing, deployment & handover 10%

# Optional Annual Costs (Paid by Client)

These are recurring operational expenses and should be clearly separated from development fees.

| Item | Estimated Annual Cost |
| --- | --- |
| Domain | ₦20,000–₦80,000 |
| Cloud hosting | ₦250,000–₦1,000,000 |
| Database hosting | ₦120,000–₦600,000 |
| Cloud file storage | ₦100,000–₦500,000 |
| Transaction fees | Based on payment provider |
| Email service | ₦50,000–₦300,000 |

SSL (if not included) ₦0–₦150,000

Maintenance Plans

# Basic

- Security updates

- Bug fixes

- Server monitoring

₦100,000/month

# Standard

- Everything in Basic

- Feature improvements

- Performance monitoring

- Database optimization

₦200,000/month

# Premium

- Priority support

- New features

- Technical consulting

- Emergency support

# ₦350,000–₦500,000/month